**Kawerak Request for Proposal**

Brownfields BIL Project Proposal

*DUE: September 22, 2023*

*Kawerak environmental program, brandie Radigan*

Table of Contents

[**I.** **Document Purpose and Background** 2](#_Toc144371512)

[**II. Summary of Deliverables** 2](#_Toc144371513)

[**III. Project Information** 3](#_Toc144371514)

[**IV. Evaluation Process** 3](#_Toc144371515)

[**V. Additional Information** 4](#_Toc144371516)

[**VI. Other** 5](#_Toc144371517)

# **Document Purpose and Background**

Kawerak, Inc., a non-profit tribal consortium located in northwest Alaska, provides a multitude of services to residents of the Bering Strait Region, in one of the most remote parts of the world. Kawerak represents 20 federally recognized tribes residing within 16 communities. Most local residents of the Bering Strait Region have ancestral ties to the area dating back thousands of years, and many still speak Indigenous languages. Residents generally maintain a subsistence way of life and depend on fishing as well as hunting for walrus, whale, seal, and caribou. Recently, climate change has affected the viability of subsistence life ways. Normally locked in sea ice from October to June, the villages now experience reductions in ice cover, which impact marine mammal harvests, terrestrial erosion rates, and infrastructure. Major storms bombard the land with no protection from sea ice and residents are concerned that contamination from local brownfields sites is spreading and potentially impacting residents and the wildlife upon which they depend.

Kawerak, Inc.’s Environmental Program seeks a contractor to conduct a series of assessments, meetings, and plans for four sites within the Bering Strait Region. This project will provide the stepping stones needed to move these properties from contaminated to clean, and will ultimately lead to the reincorporation of valuable property back into the community.

Over the course of the project, the contractor will conduct 2 site visits, 2 Phase I and 4 Phase II Assessments, 2 Sampling and Analysis Plans, 1 Site Reuse Assessment, 1 Community Heath Assessment and 4 Conceptual Cleanup Plans.

The intent of this project is to assist village in obtaining the information and documentation they need in order to pursue future cleanup of project sites and develop reuse projects which will reincorporate land back into their communities.

# **II. Summary of Deliverables**

To be considered, Responders must deliver proposals to the address below, on or before the deadline, and in the number of copies indicated below.

*Deadline:* Proposals will be accepted until Friday, September 22, 2023 at 5pm Alaska Standard Time (AKST).

*Address Responses To:* Kawerak Environmental Program, Attention: Brandie Radigan, Brownfield Program Manager, P.O. Box 948, Nome, Alaska, 99762 or email to [bradigan@kawerak.org](mailto:ashannon@kawerak.org)

*Mark Proposals as Follows:* “Brownfields BIL Project Proposal” – Kawerak Environmental Program”

**PROPOSAL PAGE LIMITS**

Cover Letter: 2 page maximum

Narrative: 20 pages maximum

Resumes: 4 pages maximum

# **III. Project Information**

Contractor will complete A-C:

1. Community Involvement: The contractor will work with Kawerak’s Brownfields Program Manager to conduct 2 site visits, 2 Phase I and 4 Phase II Assessments, 2 Sampling and Analysis Plans, 1 Site Reuse Assessment, 1 Community Heath Assessment and 4 Conceptual Cleanup Plans. Communities will be involved in the assessment phases and clean up and reuse plans will have community approval.
2. Site Assessment: Phase I site prioritization and selection will be guided by input from Kawerak staff, the local communities and the QEP. The preliminary list of key sites has been identified and was developed with community involvement. Final selection of priority sites for Phase II assessments will emphasize those properties that have already envisioned a reuse for the benefit of the residents. Site access agreements and written site eligibility determinations will need to be formalized and approved.

Preparation of Sampling and Analysis Plans (SAPs) and completion of ASTM-compliant Phase II ESAs will help to evaluate the extent and severity of contamination for those sites with recognized environmental conditions. All onsite activities will be performed in accordance with applicable EPA rules and regulations, grant requirements, state regulations, and Kawerak and village environmental guidance. Due to the remoteness of the communities, assessment methodologies will be selected to minimize the need for specialized equipment (e.g., excavation of test pits using community-owned equipment in place of borehole drilling)*.*

1. Reuse Planning: 4 cleanup or reuse projects will take place through this contract, planning of these topics with the community will take place. Contractor will complete 4 conceptual cleanup plans, 1 Community Health Assessment, and 1 Site Reuse Assessment.

# **IV. Evaluation Process**

Bids will be evaluated based on contractor’s proposed narrative, experience, and the overall feasibility of the proposal.

1. The narrative will outline how contractor proposes to develop this project, including an overall timeline, an activity matrix including major projects and deadlines outlined in this RFP, and ideas for working with Kawerak staff. This is the approach to providing the services and should address who, what, when, where, how, and in what sequence the work would be performed. ***50 points***
2. The project budget will include staff time, supplies, travel and other expenses. ***25 points***
3. Previous Experience: Provide a summary of projects similar in size and complexity that demonstrate relevant experience, preferably in rural Alaska. ***15 Points***
4. Specialized Experience: Working knowledge and preferably previous experience within the fields of contaminated sites, brownfields, community engagement, and rural economic development. ***10 Points***

Contractor Selection Criteria Weight

1. Narrative 50
2. Budget 25
3. Previous Experience 15
4. Specialized Experience 10

**Total 100**

In the event that Kawerak cannot successfully negotiate a contract with the highest ranked Responder, staff will terminate negotiations with that Responder and initiate negotiations with the next highest ranked Responder. This process will be followed until Kawerak and a Responder have reached agreement and a contract is executed, if at all, unless circumstances warrant otherwise.

# **V. Additional Information**

1. Responders should be aware that the information presented in this document is preliminary, and subject to change.

2. Any costs incurred in response to this request are at the Responder’s sole risk and will not be reimbursed by Kawerak or any project funders.

3. Kawerak reserves the right to define and waive informalities, and to make a selection as deemed in its own best interest. This includes the right to decline to enter into any contracts based on this solicitation, withdraw, cancel or reissue this solicitation for any reason, or reject all proposals and proceed utilizing a different process, all at its sole discretion and without liability.

4. The successful Contractor must agree to comply with Kawerak’s Mandatory Vaccine Policy, which requires that any personnel of Contractor that will be performing the Scope of Work and who will be on site within Kawerak facilities or in physical contact with Kawerak staff or clientele while providing such services, will be vaccinated. Should the Centers for Disease Control (“CDC”) recommend that COVID 19 boosters are necessary, all such personnel will have received a booster to the extent recommended by CDC.

1. All costs associated with equipment rental for testing should be included in proposal.

**Questions:**

Interested firms may submit questions in writing to the aforementioned address, by email to bradigan@kawerak.org

# **VI. Other**

*Travel*

All travel costs must be outlined within the proposal’s budget. Contractor and Kawerak staff can determine if it is appropriate to travel during this time or if digital meetings can be conducted. Travel may not be possible due to COVID-19 restrictions. If this is the case, contractor and Kawerak staff will work together to amend the proposal.